TIMETOOL.BAS

So you "to-do" list is three pages long and everyone (boss,

spouse, neighbors, etc..) wants to know when your projects will

be completed.  Estimating a realistic completion time for a

project can be a time consuming task in itself.  To the rescue:

Timetool

Upon running Timetool you will be guided through a series of

prompts which will help you analize the individual tasks needed

to complete your project.  The prompts include:

- Number of tasks to be analyized.

- Names of the individual tasks.

- Estimate of the least amount of time needed.

- Estimate of the most likely amount of time needed.

- Estimate of the most amount of time

After completing the data entry phase of the program, you will be

shown on the screen the following information:

- Estimated completion time for the overall project.

- Standard deviation.

- Probability of completion by time estimates.

- Individual task probable completion time.

At this point if press 'return' a screen graph will display a

single path time line to help you monitor your project's schedule.

Followint the screen graph you have three options:

1- Redo the analysis with new information,

2- Send the results to the printer for a hard copy of the report, or

3- Quit

Option 1 will clear the variables and send you back to the first prompt.

Option 2 will ask you for:

- Name of the report

- Date of the report

- "Return" when printer is ready to go

Option 3 will return to MBASIC.

By the way TIMETOOL can also help you estimate costs for a

project.  You cvan use the program as is, ignoring labels, or

change the print statements to reference dollars insteads of time

units.

NOTE:  THIS PROGRAM RUNS UNDER MBASIC.

END

#he sc